BADGET BASELINE :

It show the cost of project and the budget and how many we spend in month and Total spend, Commutative and what ethe tools cost and every thing the project cost .

BUDEGET IS 60000

Matrix of Activity with cost

| ID | 1111 | 2 | 3 | v44 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- |
| A | 8 |  |  |  |  |  |
| B | 15 |  |  |  |  |  |
| C | 6 |  |  |  |  |  |
| D | 3 | 5 |  |  |  |  |
| E | 3 | 4 |  |  |  |  |
| F | 3 | 2 | 5 |  |  |  |

Baseline Budget

| ID | Budget | 1 | 2 | 3 | 4 | 5 | 6 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| A | 8 | 8 |  |  |  |  |  |
| B | 15 | 15 |  |  |  |  |  |
| C | 6 |  | 6 |  |  |  |  |
| D | 8 |  | 3 | 5 |  |  |  |
| E | 7 |  |  | 3 | 4 |  |  |
| F | 10 |  |  | 3 | 2 | 5 |  |
| Total | 54 | 23 | 9 | 11 | 6 | 5 |  |
| Commutative |  | 23 | 32 | 43 | 49 | 54 |  |